NexaNG

Business Discovery & Conversion Platform

Full Product Blueprint

Modules · Screens · Revenue Model · GTM Strategy

Confidential · April 2026

# Executive Summary

NexaNG is Nigeria's business discovery and conversion platform — the infrastructure layer between Nigerians searching for businesses and those businesses converting that intent into revenue. Think Yelp meets Google Business Profile meets WhatsApp Commerce, rebuilt for the African internet.

The platform serves three stakeholders simultaneously:

- Consumers — find any business by category, city, or need in seconds

- Businesses — get discovered, build a credible profile, and convert visits into money

- NexaNG — monetize every interaction through listings, subscriptions, leads, commissions, and tools

## The Four Product Pillars

| Pillar | Core Problem Solved | Primary User |
| --- | --- | --- |
| Discovery Engine | Finding businesses is fragmented across Google, WhatsApp, and word-of-mouth | Consumer |
| Niche Profile Pages | Businesses have no structured online presence that converts | Business Owner |
| Conversion Suite | Traffic arrives but has no structured path to purchase | Business Owner |
| Monetization Engine | No single platform captures value across the full discovery funnel | NexaNG |

## Why Now — The Nigerian Context

- 7M+ SMEs in Nigeria, fewer than 15% have any structured digital presence

- Google Business Profiles exist but have low adoption and zero conversion tooling in Nigeria

- WhatsApp is the dominant commerce channel but unstructured and undiscoverable

- The top-down listing model (OLX, Jiji) is for products, not service businesses

- No incumbent owns the business discovery + conversion + monetization stack end-to-end

## 3-Year Revenue Target

| Year | Business Listings | Paying Businesses | Revenue (₦) | Revenue (USD) |
| --- | --- | --- | --- | --- |
| Year 1 | 8,000 | 900 | ₦108M | ~$68K |
| Year 2 | 35,000 | 5,250 | ₦756M | ~$476K |
| Year 3 | 120,000 | 24,000 | ₦3.84B | ~$2.4M |

# Product Modules

NexaNG is structured around four interconnected product modules, each serving a distinct function while feeding into the others.

## Module 1 — Discovery Engine

The front door of NexaNG. Consumers land here to find businesses. It must be fast, accurate, and tailored to Nigerian geography and business categories.

### 1.1 — Search & Filter System

- Full-text search across business name, category, service, and keyword

- Category browsing: hierarchical taxonomy (e.g., Health → Pharmacy → 24-Hour Pharmacy)

- Location filter: by city, LGA, area, or 'Near Me' GPS-based radius search

- Multi-filter stacking: category + city + open now + verified + rating

- Smart suggestions: autocomplete with trending searches and popular categories

- Voice search support (mobile)

### 1.2 — Category & Niche Pages

- Dedicated landing pages per category (e.g., /restaurants/lagos, /hospitals/abuja)

- SEO-optimized titles, meta descriptions, structured data markup

- Top-ranked businesses featured at the top of each page

- Niche sub-categories for long-tail discovery (e.g., 'Chinese restaurants Lagos Island')

- Ad slots sold to Premium businesses for top placement

- Editorial content: 'Best of' lists, neighbourhood guides, seasonal roundups

### 1.3 — Map View

- Google Maps integration with business pins by category

- Cluster view for dense areas; expands on zoom

- Sidebar listing that syncs with map selection

- 'Get Directions' CTA on every pin

### 1.4 — Trending & Contextual Discovery

- 'New in [City]' section: recently listed businesses

- 'Most Reviewed' and 'Highest Rated' category leaderboards

- 'Near You' personalised recommendations based on location history

- Occasion-based collections: 'Venues for Events', 'Open on Sundays', 'Accept POS'

## Module 2 — Business Profile System

Every business on NexaNG gets a structured, conversion-optimised profile page — their digital shopfront. Profiles range from free basic listings to rich, fully interactive pages.

### 2.1 — Profile Core

- Business name, category, logo, cover photo

- Address with map embed, operating hours (per day, holiday hours)

- Phone numbers, email, website, WhatsApp number

- Short description (160 chars) + long bio (markdown-supported)

- Business registration badge (CAC-verified businesses get a trust badge)

- Tags: features the business offers (e.g., 'Home Delivery', 'Accepts POS', 'CCTV Parking')

### 2.2 — Media Gallery

- Up to 5 photos on Free; unlimited on Pro+

- Short-form video (up to 60 seconds on Business/Pro tier)

- 360° photo support (future milestone)

- Auto-compression and CDN delivery for fast loads

### 2.3 — Reviews & Ratings

- Star rating (1–5) + written review from verified visitors

- Business can respond publicly to any review

- Flagging system for fake or offensive reviews

- 'Review Boost' campaign tool for Pro businesses (send review-request SMS via Termii)

- Aggregate rating displayed on listing cards in search results

### 2.4 — Profile Analytics Dashboard

- Views (total, unique, trend over time)

- Click-throughs: phone calls, WhatsApp taps, website clicks, bookings

- Search keyword sources: what terms brought users to this profile

- Competitor benchmark: how this business ranks in its category

- Weekly email digest for business owners

## Module 3 — Conversion Suite

The most differentiated layer. NexaNG doesn't just drive discovery — it gives every business the tools to close that traffic as revenue.

### 3.1 — Booking System

- Calendar-based scheduling for service businesses (salons, clinics, tutors, mechanics)

- Business sets available slots, duration, and service types

- Customer books directly on the profile — no third-party redirect

- SMS + email confirmation via Termii

- Automated reminders (24 hours + 1 hour before)

- Booking management dashboard: confirm, reschedule, cancel, mark complete

- Future: Paystack deposit collection at booking

### 3.2 — Instant Messaging (NexaChat)

- On-platform chat widget embedded in every profile

- Business receives messages in the NexaNG Business Dashboard

- Chat available to logged-in consumers

- Auto-responder: business sets an away message and business hours response

- Message history persisted for both parties

- Lead capture: chats generate a lead entry in the business CRM

### 3.3 — WhatsApp Connect

- 'Chat on WhatsApp' CTA button on every profile

- Pre-filled message template: 'Hi, I found you on NexaNG. I'm interested in [service].'

- Business tracks WhatsApp tap-through count in analytics

- Pro tier: WhatsApp broadcast list builder (send promotions to opted-in customers)

### 3.4 — NexaShop (Digital Storefront)

- Business lists products or services with photo, name, price, and description

- Customers add items to a cart and checkout via Paystack

- Digital goods: instant delivery (PDF, activation code)

- Physical goods: customer provides delivery address; business fulfils manually

- Paystack Split: NexaNG takes a platform commission on each sale

- Inventory tracking: stock count per product, low-stock alerts

- Discount codes and limited-time offers

### 3.5 — Lead Capture Forms

- Business creates custom quote/enquiry forms (name, phone, requirements)

- 'Request a Quote' and 'Get a Callback' CTA options on profile

- Submissions delivered via email + dashboard inbox

- NexaNG charges per validated lead on pay-per-lead businesses (see Monetization)

### 3.6 — Promotions & Offers

- Business creates time-limited deals visible on their profile and in a 'Deals' feed

- 'Promoted Deals' — pay to feature a deal on the category page or homepage

- Voucher generation: business issues unique discount codes via platform

## Module 4 — Monetization Engine

NexaNG captures value across five distinct revenue streams, ensuring the platform earns regardless of which part of the funnel a business is using.

| Stream | Model | Who Pays | Avg. Value |
| --- | --- | --- | --- |
| Listings | Free / Tiered subscription | Business Owner | ₦0 – ₦150K/yr |
| Lead Fees | Pay-per-qualified-lead | Business Owner | ₦500 – ₦5K/lead |
| Subscriptions | Monthly/annual SaaS tiers | Business Owner | ₦5K – ₦50K/mo |
| Commissions | % of NexaShop GMV | Business Owner | 5–10% per sale |
| Premium Tools | Add-on feature modules | Business Owner | ₦2K – ₦20K/mo |

### 4.1 — Listing Tiers

| Feature | Free | Starter ₦5K/mo | Business ₦15K/mo | Pro ₦50K/mo |
| --- | --- | --- | --- | --- |
| Profile Page | ✓ | ✓ | ✓ | ✓ |
| Photos | 3 | 10 | 30 | Unlimited |
| WhatsApp Connect | ✓ | ✓ | ✓ | ✓ |
| Booking System | – | ✓ | ✓ | ✓ |
| NexaShop | – | – | ✓ | ✓ |
| NexaChat | – | – | ✓ | ✓ |
| Analytics Dashboard | Basic | Standard | Full | Full + Export |
| Category Page Placement | Organic | Priority | Top 5 | Featured |
| Review Request SMS | – | – | 50/mo | Unlimited |
| Verified Badge | – | – | ✓ | ✓ |
| WhatsApp Broadcast | – | – | – | ✓ |
| Dedicated Account Manager | – | – | – | ✓ |

### 4.2 — Pay-Per-Lead

- Target: high-ticket service businesses (lawyers, architects, event planners, insurance brokers)

- Business sets a maximum lead budget per month

- NexaNG charges only for validated leads (form submission with phone verified via OTP)

- Lead quality scoring: proximity match + keyword intent match

- Dispute resolution: business can flag poor-quality leads within 24 hours

### 4.3 — NexaShop Commission

- 5% commission on all transactions under ₦50K

- 3% commission on transactions ₦50K–₦500K

- Negotiated rate for high-volume merchants

- Paystack handles payment; NexaNG receives its share via split payment configuration

- Monthly payout to business minus commission

### 4.4 — Premium Add-Ons (À La Carte)

| Add-On | Price | What It Does |
| --- | --- | --- |
| Spotlight Listing | ₦10K/week | Banner placement on homepage & category pages |
| Review Rocket | ₦8K/mo | Automated SMS/WhatsApp review requests to past customers |
| NexaAds | ₦500/day min | CPC ad placements in search results and category pages |
| SEO Booster | ₦20K one-time | AI-optimised business description for Google + NexaNG rank |
| WhatsApp Blaster | ₦5K/blast | Send promotional message to opted-in customer database |
| NexaInsights Report | ₦15K/month | Monthly competitive intelligence report for your category |

# Screen Inventory

NexaNG spans three surfaces: a consumer-facing web app, a business owner dashboard, and a mobile app (React Native/Expo). Total: 58 screens.

## Surface A — Consumer Web App (24 Screens)

| # | Screen Name | Key Elements | Auth? |
| --- | --- | --- | --- |
| A01 | Homepage | Search bar, category grid, trending cities, featured businesses, 'New on NexaNG' feed, hero banner | No |
| A02 | Search Results | Filter bar (category, city, distance, rating, open now), list/map toggle, business cards with ratings & CTAs | No |
| A03 | Map View | Full-screen map, category pins, sidebar panel with synced listings, 'Get Directions' CTA | No |
| A04 | Category Page | Category hero, filter bar, business list, top picks, editorial content, ad slot at top | No |
| A05 | Business Profile Page | Cover + logo, name + badges, hours, contact CTAs, photos, about, services list, reviews section, similar businesses | No |
| A06 | NexaShop Storefront | Product grid, cart button, category tabs, search within shop, deal badges | No |
| A07 | Product Detail | Photos carousel, name, price, description, 'Add to Cart', Q&A section | Yes |
| A08 | Shopping Cart | Item list, quantities, subtotal, discount code input, Paystack checkout button | Yes |
| A09 | Checkout | Delivery address, contact info, order summary, payment method, confirm order | Yes |
| A10 | Order Confirmation | Order number, summary, estimated delivery, 'Track Order' CTA, share receipt | Yes |
| A11 | Booking Screen | Calendar picker, time slot selection, service selector, customer info form, confirm booking | Yes |
| A12 | Booking Confirmation | Booking reference, date/time, business address, 'Add to Calendar', WhatsApp business | Yes |
| A13 | My Bookings | Upcoming + past bookings list, status badges, cancel/reschedule action | Yes |
| A14 | NexaChat Window | Message thread, text input, emoji, attachment (image), business info header | Yes |
| A15 | Quote Request Form | Business name header, form fields (name, phone, requirements, budget range), submit | Yes |
| A16 | Write a Review | Star selector, review text, photo upload, submit (verified visit prompt) | Yes |
| A17 | Deals & Offers Feed | Promoted deals, expiry countdown, category filter, 'Claim Deal' CTA | No |
| A18 | Consumer Profile | Avatar, saved businesses, recent orders, booking history, review history | Yes |
| A19 | Saved Businesses | Grid of saved/bookmarked listings with quick-action CTAs | Yes |
| A20 | Register (Consumer) | Name, email, phone, password, OTP verification | No |
| A21 | Login | Email/phone + password, social login (Google), forgot password link | No |
| A22 | Forgot Password | Email input, OTP screen, new password form | No |
| A23 | City Landing Page | City hero, top categories in city, featured businesses, recently added | No |
| A24 | 404 / Empty State | Friendly no-results message, suggested categories, 'List your business' CTA | No |

## Surface B — Business Owner Dashboard (26 Screens)

| # | Screen Name | Key Elements | Tier |
| --- | --- | --- | --- |
| B01 | Dashboard Home | KPI cards (views, clicks, leads, revenue), quick actions, recent activity feed, upgrade prompt | All |
| B02 | Profile Editor | Tabbed editor: info, hours, contact, about, tags, social links — live preview panel | All |
| B03 | Photo Manager | Upload, reorder, set cover, delete, caption editor, CDN status | All |
| B04 | Video Manager | Upload 60s video, thumbnail select, preview, delete (Business+) | Business+ |
| B05 | Analytics Overview | Views trend chart, click breakdown, search keywords table, profile completeness score | All |
| B06 | Analytics Deep Dive | Traffic sources, geo breakdown, conversion funnel, competitor rank chart (Pro) | Business/Pro |
| B07 | Booking Manager | Calendar view, booking list, confirm/cancel/reschedule actions, notes per booking | Starter+ |
| B08 | Booking Settings | Services list (name, duration, price), availability windows, buffer time, max advance | Starter+ |
| B09 | NexaChat Inbox | Conversation list with unread badges, message thread, quick-reply templates, lead tag | Business+ |
| B10 | Leads CRM | Lead cards (name, phone, source, status), kanban board or list toggle, notes | All |
| B11 | NexaShop Manager | Product list, add/edit/delete, stock levels, pricing, active/inactive toggle | Business+ |
| B12 | Add / Edit Product | Photo upload, name, description, price, stock count, category, digital toggle | Business+ |
| B13 | Orders Manager | Order list with status filter, order detail drawer, confirm/dispatch/complete workflow | Business+ |
| B14 | Revenue Dashboard | GMV, commission deducted, net earned, payout history, upcoming payout date | Business+ |
| B15 | Reviews Manager | Review list, star filter, public response editor, flag button, rating trend chart | All |
| B16 | Review Rocket Setup | Upload customer list (CSV/manual), message template editor, preview SMS, schedule blast | Business+ |
| B17 | Deals & Promotions | Active deals list, create deal form, expiry/discount/terms, promoted deal toggle | All |
| B18 | NexaAds Campaign Manager | Create campaign, set budget/day, target category/city, ad preview, campaign status | All |
| B19 | WhatsApp Broadcast | Create message, select recipient segment, schedule or send now, delivery report | Pro |
| B20 | SEO Booster | AI description generator, keyword suggestions, preview how listing appears in Google | All |
| B21 | Subscription & Billing | Current plan, usage summary, upgrade CTA, invoice history, Paystack card management | All |
| B22 | Lead Wallet (PPL) | Current balance, top-up, lead history, lead quality flags, spend settings | PPL users |
| B23 | Team & Permissions | Add team members, role assignment (Owner/Manager/Staff), remove access | Business+ |
| B24 | Notifications Settings | Toggle: email, SMS, in-app; booking alerts, new lead, review, payout | All |
| B25 | Business Registration | Step-by-step onboarding: category, profile info, photos, hours, contact — progress bar | New |
| B26 | Help & Support | FAQs accordion, live chat widget, ticket submission, account manager contact (Pro) | All |

## Surface C — NexaNG Admin Panel (8 Screens)

| # | Screen Name | Key Elements |
| --- | --- | --- |
| C01 | Admin Dashboard | Platform KPIs: total listings, MAU, GMV, revenue by stream, churn rate |
| C02 | Businesses Manager | All businesses list, search/filter by city/tier/status, approve/suspend/delete |
| C03 | Users Manager | Consumer accounts list, email/phone search, view history, ban/unban |
| C04 | Reviews Moderation | Flagged reviews queue, approve/remove, contact reviewer, audit log |
| C05 | Listings Verification | CAC verification queue, document viewer, approve/reject with note |
| C06 | Revenue & Payouts | Total GMV, commission earned, payout schedule, manual payout trigger, export CSV |
| C07 | Content Manager | Edit homepage banners, category descriptions, city landing pages, deal slots |
| C08 | System Settings | Feature flags, tier pricing, commission rates, SMS templates, API key management |

# Technical Architecture

## Recommended Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend (Web) | Next.js 14 (App Router) | SSR for SEO-critical category/profile pages; fast static generation |
| Frontend (Mobile) | React Native / Expo | Code reuse with web; strong Nigerian developer ecosystem |
| Backend API | Node.js + Fastify or Go + Fiber | High throughput for search; align with existing ResultsPRO/EduNode stack |
| Database | PostgreSQL (Supabase) | Relational data, full-text search via pg_trgm, realtime for NexaChat |
| Search | Meilisearch (self-hosted) | Fast fuzzy search with typo tolerance; category + geo filtering |
| Maps | Google Maps Platform | Geocoding, directions, embed API |
| Payments | Paystack | Subscriptions, split payments for shop commissions, PPL wallets |
| SMS / OTP | Termii | OTP, booking reminders, Review Rocket blasts |
| Media Storage | Cloudflare R2 | Business photos and videos at low egress cost |
| CDN | Cloudflare | Edge caching for category/profile pages; DDoS protection |
| Realtime Chat | Supabase Realtime | WebSocket-based NexaChat without extra infra |
| Auth | Supabase Auth | Email + phone OTP; social login (Google) |
| AI Features | Anthropic Claude API | SEO description generator, review sentiment, chatbot auto-responses |
| Hosting | AWS EC2 + Vercel | API on EC2, Next.js frontend on Vercel for edge delivery |

## SEO Architecture (Core to the Business Model)

NexaNG's discovery flywheel is built on organic search. Every category × city combination is a potential high-traffic SEO page.

- Programmatic page generation: /[category]/[city] → e.g., /pharmacy/kano, /restaurant/port-harcourt

- Structured data (JSON-LD): LocalBusiness schema on every profile page

- Auto-generated meta titles: '[Business Name] — [Category] in [City] | NexaNG'

- Internal linking: category pages link to all businesses; city pages link to all categories in that city

- Sitemap.xml auto-updated as new listings are approved

- Core Web Vitals: Image lazy loading, Next.js Image, ISR for profile pages

# Financial Projections

All projections in Nigerian Naira (₦). USD equivalent at ₦1,590/$ (April 2026 rate). Conservative base case modelling.

## Revenue Model Assumptions

| Assumption | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| Total Business Listings | 8,000 | 35,000 | 120,000 |
| Free Tier (% of total) | 80% | 75% | 70% |
| Starter (₦5K/mo) — % of total | 10% | 10% | 10% |
| Business (₦15K/mo) — % of total | 7% | 10% | 12% |
| Pro (₦50K/mo) — % of total | 3% | 5% | 8% |
| Avg. NexaShop GMV per Business/mo | ₦80K | ₦120K | ₦200K |
| Commission Rate (blended) | 5% | 5% | 4.5% |
| PPL businesses | 200 | 1,200 | 5,000 |
| Avg. lead spend/business/mo | ₦15K | ₦20K | ₦25K |
| Premium Add-On ARPU/mo | ₦8K | ₦12K | ₦18K |
| Add-On Attach Rate (paying businesses) | 20% | 25% | 30% |

## Revenue Breakdown (₦ Millions)

| Revenue Stream | Year 1 (₦M) | Year 2 (₦M) | Year 3 (₦M) |
| --- | --- | --- | --- |
| Starter Subscriptions (800 × ₦5K × 12) | ₦48M | ₦210M | ₦720M |
| Business Subscriptions (560 × ₦15K × 12) | ₦100.8M | ₦630M | ₦2,592M |
| Pro Subscriptions (240 × ₦50K × 12) | ₦144M | ₦1,050M | ₦5,760M |
| NexaShop Commissions | ₦38.4M | ₦252M | ₦1,296M |
| Pay-Per-Lead Fees | ₦36M | ₦288M | ₦1,500M |
| Premium Add-Ons | ₦14.4M | ₦157.5M | ₦1,296M |
| NexaAds (CPC) | ₦12M | ₦84M | ₦504M |
| TOTAL REVENUE | ₦393.6M | ₦2,671.5M | ₦13,668M |
| TOTAL REVENUE (USD) | ~$247K | ~$1.68M | ~$8.6M |

Note: Year 3 projections assume successful Series A fundraise and national expansion beyond Lagos/Abuja. Conservative base case focuses on Year 1–2.

## Cost Structure (Year 1)

| Cost Category | Monthly (₦) | Annual (₦) | Notes |
| --- | --- | --- | --- |
| Engineering (4 devs) | ₦4M | ₦48M | 2 FE, 1 BE, 1 mobile — Nigerian market rates |
| Product & Design | ₦1.5M | ₦18M | 1 PM + 1 designer |
| Sales & BD | ₦2M | ₦24M | 2 sales reps + commission structure |
| Marketing | ₦3M | ₦36M | Social, content, influencer, local SEO |
| Infrastructure (AWS+Vercel+Supa) | ₦500K | ₦6M | Scales with usage |
| Termii SMS credits | ₦300K | ₦3.6M | Booking reminders + OTPs |
| Legal + Compliance | ₦200K | ₦2.4M | CAC filing, T&Cs, privacy |
| Operations + Customer Support | ₦800K | ₦9.6M | 2 support staff |
| TOTAL OPEX | ₦12.3M | ₦147.6M | ~$93K/year |

## Path to Profitability

| Milestone | Month | Trigger |
| --- | --- | --- |
| MVP Live (Lagos only) | M3 | 500 seed listings, consumer web app, basic profiles |
| First Paying Businesses | M4 | Starter/Business tier open for purchase |
| Revenue covers Infra costs | M6 | ~50 paying Business/Pro customers |
| NexaShop Live | M7 | Commission revenue begins |
| Break-even MRR | M14 | ~₦12.3M/mo — ~750 paying businesses |
| Abuja + PH Expansion | M10 | Triggered by Lagos 5K listing milestone |
| Series A Ready | M20 | ₦500M ARR, 20K+ listings, positive unit economics |

# Go-To-Market Strategy

NexaNG is a marketplace — it requires a two-sided acquisition strategy. The core tension: businesses won't pay for an empty platform, and consumers won't visit a platform with empty or low-quality listings. The GTM strategy solves this with a supply-first, city-by-city rollout.

## Phase 1 — Seed Supply (Months 1–3)

Goal: 1,000 quality listings in Lagos before public consumer launch.

### Guerrilla Data Seeding

- Scrape and manually curate business data from Google Maps, Instagram, and OLX for Lagos

- Pre-populate free profiles for top businesses in 20 high-demand categories

- Claim profile process: business owners get an email/WhatsApp saying 'Your business is on NexaNG — claim it free'

- Hire 2 field agents per city to photograph businesses and collect data on-the-ground

### Partnership Seeding

- Partner with Lagos State Markets Association to list all market businesses at once

- Integrate with CAC public registry to auto-populate registered businesses (with a claim workflow)

- Offer Business tier free for 3 months to first 500 businesses that claim + complete their profile

## Phase 2 — Demand Acquisition (Months 2–6)

Goal: 50K monthly consumer visits before end of Month 6.

### SEO as Primary Channel

- Launch with 500+ programmatic category × city pages optimised from Day 1

- Target low-competition, high-intent keywords: 'pharmacies in Ikeja', 'tailors in Surulere', 'event halls Lekki'

- Publish weekly 'Best of Lagos' editorial content to capture long-tail traffic

- Google Business Profile for NexaNG itself — local SEO for the platform brand

### Social & Influencer

- Partner with Lagos-based micro-influencers (food, lifestyle, fashion) to feature businesses on NexaNG

- Launch a 'Find It on NexaNG' challenge on TikTok and Instagram Reels

- Create a 'NexaNG Business of the Week' recurring content format

- WhatsApp community strategy: create city-based consumer WhatsApp groups where deals are shared

### Paid Acquisition (Limited)

- Meta ads targeting Lagos-based users with 'Find any business near you' creative

- Google Discovery ads retargeting visitors who searched but didn't convert

- Budget: ₦1.5M/month in Phase 2 — focused on CPA under ₦300/new user

## Phase 3 — Business Monetisation (Months 4–9)

Goal: 500 paying businesses generating ₦15M+ MRR by Month 9.

### Inside Sales Motion

- Outbound call/WhatsApp campaign to all businesses who claimed their free profile

- 'Your profile got X views this week — upgrade to see who they are and convert them'

- Use analytics data as the sales hook: businesses are shown the value they're leaving on the table

- Offer annual plan discount (2 months free) to improve cash flow

### Field Sales in Priority Verticals

- Prioritise: restaurants, salons/barbers, clinics, event venues, real estate agents, auto mechanics

- Field reps visit clusters of businesses (e.g., Victoria Island restaurants strip) in one visit

- Demo the booking system + NexaShop in person — show the product, don't pitch the concept

- Commission structure: sales rep earns 15% of first-year subscription value

### Channel Partnerships

- Partner with Paystack's existing merchant base — NexaNG as a 'get discovered' add-on for Paystack businesses

- Partner with Termii to offer NexaNG SMS tools bundled with messaging credits

- Partner with accounting SaaS tools (e.g., Kippa, Bumpa) for cross-referral

- Offer white-label category directories to trade associations (e.g., NACCIMA members)

## Phase 4 — City Expansion (Months 8–18)

| Priority City | Month Launch | Key Verticals | Seeding Strategy |
| --- | --- | --- | --- |
| Lagos (HQ) | Month 1 | All categories | Field agents, CAC data |
| Abuja | Month 8 | Government, hospitality, health | Field agents + partnership with FCT business assoc. |
| Port Harcourt | Month 10 | Oil services, restaurants, events | Affiliate with PH social media pages |
| Kano | Month 12 | Wholesale, logistics, food | Partner with Kano traders' associations |
| Ibadan | Month 14 | Education, health, retail | Leverage ResultsPRO school network for cross-promo |
| Enugu | Month 16 | Manufacturing, services | Field team expansion |
| Accra, Ghana | Month 24 | Pioneer West Africa expansion | Partnership with local media + same playbook |

## Retention & Engagement Strategy

### For Businesses

- Weekly analytics email: 'Your profile got 142 views this week — here's how to improve'

- Product-led growth: free users hit feature limits naturally (photo cap, no booking system) and are nudged to upgrade in context

- Success milestone notifications: '🎉 Your business just got its 100th view — upgrade to see who they are'

- NexaNG Business Academy: free webinar series on how to win customers online

- Quarterly 'Top Rated Business' awards and badges — drives social sharing and pride

### For Consumers

- Weekly personalised 'What's New Near You' email digest

- Booking reminder push notifications (mobile app)

- 'Rate your visit' prompt after a booking is marked complete

- Loyalty loop: consumers who write 3+ reviews get a 'NexaNG Verified Reviewer' badge

# Competitive Moat & Risk Register

## Competitive Moat

| Moat Type | How NexaNG Builds It |
| --- | --- |
| Data Network Effect | Every new business listing makes the platform more useful for consumers; every new consumer makes it more valuable for businesses. Compounds with city density. |
| SEO Authority | Thousands of indexed category × city × business pages create a growing organic traffic moat that is expensive and slow for competitors to replicate. |
| Conversion Lock-in | Once a business runs bookings, NexaChat, and NexaShop through NexaNG, migration cost is very high. Their customer history lives on the platform. |
| Review Corpus | Authentic, accumulated reviews are very hard to replicate and are a key trust signal for consumers. |
| Nigeria-Specific Trust | CAC verification badges, local payment via Paystack, Termii-powered SMS, and local-language support make NexaNG feel built for Nigeria — not adapted for it. |

## Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Google launches Nigeria-specific business directory | Medium | High | Double down on conversion tools — Google will not build bookings, chat, or shop for Nigerian SMEs |
| Slow adoption of NexaShop by businesses | High | Medium | Lead with simpler tools (profile + WhatsApp) first; NexaShop is upsell, not onboarding hook |
| Platform trust issues (fake listings/reviews) | Medium | High | CAC verification, phone OTP for reviews, AI moderation, transparent flagging system |
| Naira devaluation affects USD costs | High | Medium | Minimise USD-denominated costs; negotiate Naira rates with local vendors where possible |
| Low consumer retention (use once, forget) | Medium | High | Invest in push notifications, bookmarks, email digests, and community features |
| Well-funded competitor enters market | Low | High | Speed is the defence — become the category default before incumbents notice the opportunity |
| SME unwillingness to pay for digital tools | Medium | High | Prove ROI with data — show views, leads, and bookings before asking for payment |

# Build Roadmap

| Phase | Duration | Deliverables | Success Metric |
| --- | --- | --- | --- |
| Phase 0 Foundation | Weeks 1–4 | DB schema, auth system, business onboarding flow, basic profile page, admin panel MVP, seed 100 Lagos businesses manually | 100 listings live, profile page renders correctly |
| Phase 1 MVP | Weeks 5–12 | Search + filter, category pages, consumer web app, WhatsApp Connect, free profile claim workflow, Google Maps embed, SEO basics | 1,000 listings, 10K monthly visitors, first media coverage |
| Phase 2 Monetise | Weeks 13–20 | Subscription tiers + Paystack billing, booking system, NexaChat, analytics dashboard, review system, Starter/Business/Pro gate | 100 paying businesses, ₦1.5M MRR |
| Phase 3 Convert | Weeks 21–30 | NexaShop + cart + Paystack split, lead forms + PPL billing, deals & promotions module, Review Rocket, WhatsApp Broadcast | NexaShop GMV ₦50M/mo, 300 paying businesses |
| Phase 4 Expand | Weeks 31–42 | Mobile app (React Native), Abuja + PH city launch, NexaAds platform, SEO Booster AI tool, Pro tier full feature set | 3 cities, 10K listings, ₦10M MRR |
| Phase 5 Scale | Month 12+ | Accra pilot, Series A materials, API for third-party integrations, NexaInsights reports, enterprise listing packages | 20K listings, Series A close |

## Team Required to Execute

| Role | Phase Needed | Priority |
| --- | --- | --- |
| Fullstack Developer (Lead) | Phase 0 | Critical — owns backend API and core platform |
| Frontend Developer | Phase 1 | Next.js specialist, SEO-aware, strong UI instincts |
| Mobile Developer (React Native) | Phase 4 | Can reuse web logic; Expo experience preferred |
| Product Designer (UI/UX) | Phase 0 | Figma-based; understands Nigerian mobile user behaviour |
| Business Development Lead | Phase 1 | Lagos-based, knows SME landscape, drives field sales |
| Content / SEO Specialist | Phase 1 | Builds the editorial content engine; keyword strategy |
| Customer Support (2 staff) | Phase 2 | Handles business onboarding, disputes, review flags |

# Closing Vision

In five years, NexaNG should be the answer to a simple question that 220 million Nigerians ask every day:

"Where do I find a good [business] near me?"

Not Google. Not Instagram. Not a WhatsApp group. NexaNG.

The platform wins when it becomes the default business discovery layer for the African internet — the place where intent meets infrastructure, and where every business, no matter how small, has a fair shot at being found, trusted, and chosen.

NexaNG does not just list businesses. It powers them.